## Slide 1: M_o_R® 10 Years on
Dealing with uncertainty in an uncertain world
Frances Scarff: Head of Best Management Practice
John Fisher MoR Chief Examiner

## Slide 2: M_o_R History and evolution
Notes: Pre-history/ successful IT report
2002 edition: 2 covers one version
2007 update
2010 update

## Slide 3: M_o_R 2010
Feedback drove the changes:
  Principles recast to better align with ISO 31000/BS 31100
  Processes unchanged
  Some elements in description under “Approaches” moved into process section
  The embed and review section has been re-written
  Communications described as at the centre of the process.
Notes: Aligns with objectives fits the context engages stakeholders
Clear guidance informs decision making
allows continual improvement Supportive culture
achieves measurable value

## Slide 4: M_o_R Summary

## Slide 5: M_o_R Perspectives

## Slide 6
Uncertainty is everywhere!
However,
not all uncertainty matters

## Slide 7: How does M_o_R help organizations deal with uncertainty?
M_o_R applies a set of principles, an approach and a process to the task of identifying, assessing and controlling risk
This approach:
  ensures that the objectives are clearly understood
  a wide range of risks are considered – not just the old favourites

## Slide 8: Fundamental Questions that M_o_R asks at the start of the risk process:
What is at risk?
Where are the risks coming from?

## Slide 9: Question
What is the objective of giving a promotional gift?

## Slide 10: Possible Objectives
What is the objective of giving a promotional gift?
  Brand awareness
  Reward customer loyalty
  Promote a change or new product or service
These can be considered to be our objectives
The objectives are at risk and this is what matters

## Slide 11: Risk definition
An uncertain event that should it occur will have an effect on the achievement of objectives

## Slide 12: Organizational objectives – four perspectives
Strategic
Stakeholder or shareholder expectations
Efficiency, quality and output
Reputation
Strong demand for services
Organization is relevant
Staff have the required skills
Operational
Department reputation
Volume, Cost and Quality
Internal control
Revenue
Staff satisfaction
Customer satisfaction
Programme
Benefits
Capability
Project
Specification
Time
Budget

## Slide 13: Where do risks come from?
Many organizations focus on the favourite risks to:
  Time
  Cost
  Quality
This doesn’t help understand where risks are coming from

## Slide 14: Question
For the promotional gift, where are the risks coming from?
Note this is not the same as what are the risks!

## Slide 15: Suggested risk categories
Economic – Costs /benefits
Reputational – Reflection of company image
Legal – Health and safety, discriminatory, etc.
Environmental – damaging to the environment
Risk areas help us define a better ‘range’ of risks.

## Slide 16: Risk Areas – M_o_R tools
Rest of your organization
Your activity
Rest of the world
PESTLE ANALYSIS
Political
Economic
Social
Technological
Legal
Environmental
Stakeholder analysis
SWOT analysis

## Slide 17: Linking objectives and causes to form risks
Risk identification relies on:
  Understanding what is at risk
  What is causing the risk (the risk categories)
Together these will help define a better range of risks

## Slide 18: Risk descriptions
Risks are described as a ‘string’ which separates causes, from events from effects
  Cause
  Event
  Effect
What is at risk – what is the impact on objectives?
What is causing these situation – where are the risks coming from?

## Slide 19: Summary
Answering two basic questions:
  What is at risk
  Where are the risks coming from
Helps organizations:
  Focus on defining clear objectives
  Understand the environmental drivers for risks
  Define clear risk descriptions.
For copies of the slides go to the Best Management Practice stand for your free USB stick