## Slide 1: Portfolio Programme and Project Management Maturity Model (P3M3TM) Alan Harpham, The APM Group
BPUG Workshops at Project Challenge are supported by:
Notes: 1

## Slide 2: What is a Benchmark or Maturity Model?
Benchmarking
  Comparing processes
  Benchmarks - metrics
Maturity Models
  Maturity levels
OGC – Portfolio, Programme and Project Management Maturity Model (P3M3TM)
  Version 1
  Current Re-write will be Version 2
Self-assessment tests
APMG – Maturity Level Assessment Process

## Slide 3: Other Maturity Models
Software Engineering Institute
  Carnegie Mellon University
  CMMI
Organizational Project Management Maturity Model
  (OPM3)TM - PMI
Private Organisations’ models
  e.g. some Management Consultancies
Portfolio, Programme and Project Management Maturity Model – P3M3TM
  Office of Government Commerce – UK
  developed from SEI model

## Slide 4: OGC Context
PRINCE2: 2009 – project to refresh PRINCE2TM
  Due Q1 2009
P3OTM – portfolio, programme and project support office
  Completely new publication
  Due September 2008
P3M3TM
  Scope from feedback and OGC reference group
  Mandate issued by OGC
Mike Acaster - OGC

## Slide 5: Scope of refresh
Restructuring of the model to improve accessibility and usability
Addition or deletion of content in/of the model to align it with the refreshed MSP, M_o_R, OGC Gateway and revised portfolio management guidance
Addition of relevant content to align the model with any emerging OGC procurement guidance
New introduction and supporting guidance on use of the model
Creation of one or more self assessment questionnaires
Maintain existing high-level framework for continuity

## Slide 6: Requirement
Introduction essentially what it is and the business case for using it
Separation of Portfolio, Programme and Project management elements so these can be used independently of each other
Separation (or the means to separate) the model into themes or topics
One or more self assessment questionnaires (could be based on Portfolio, Programme or Project management elements; or one per theme)
Instructions on use of self assessments (including their limitations)
Information on next steps (pointing to routes for consultancy advice, facilitated assessments or self improvement options)
References (including cross references to relevant procurement capability guidance)
Acknowledgments
Glossary

## Slide 7: OGC’s P3M3: The Standard 5 Levels – Project Management
Level 1 Initial Process | Level 2 Repeatable Process | Level 3 Defined Process | Level 4 Managed Process | Level 5 Optimised Process
Does the organisation’s Board recognise programmes and projects and run an informal list of its investments in programmes and projects? (There may be no formal tracking and reporting process.) | Does the organisation ensure that each programme and/or project in its portfolio is run with its own processes and procedures to a minimum specified standard? (There may be limited consistency or co-ordination.) | Does the organisation have its own centrally controlled programme and project processes and can individual programmes and projects flex within these processes to suit the particular programmes and/or project? And does the organisation have its own portfolio management process? | Does the organisation obtain and retain specific management metrics on its whole portfolio of programmes and projects as a means of predicting future performance? Does the organisation assess its capacity to manage programmes and projects and prioritise them accordingly? | Does the organisation run continuous process improvement with proactive problem and technology management for the portfolio in order to improve its ability to depict performance over time and optimise performance?

## Slide 8: OGC’s P3M3: The Standard 5 Levels – Programme Management
Level 1 Initial Process | Level 2 Repeatable Process | Level 3 Defined Process | Level 4 Managed Process | Level 5 Optimised Process
Does the organisation recognise programmes and run them differently to projects? (Programmes may be run informally with no standard process or tracking system.) | Does the organisation ensure that each programme is run with its own processes and procedures to a minimum specified standard? (There may be limited consistency or co-ordination between programmes.) | Does the organisation have its own centrally controlled programme processes and can individual programmes flex within these processes to suit the particular programme? | Does the organisation obtain and retain specific measurements on its programme management performance and run a quality management organisation to better predict future programme outcomes? | Does the organisation run continuous process improvement with proactive problem and technology management for programmes in order to improve its ability to depict performance over time and optimise processes?

## Slide 9: OGC’s P3M3: The Standard 5 Levels – Portfolio Management
Level 1 Initial Process | Level 2 Repeatable Process | Level 3 Defined Process | Level 4 Managed Process | Level 5 Optimised Process
Does the organisation’s Board recognise programmes and projects and run an informal list of its investments in programmes and projects? (There may be no formal tracking and reporting process.) | Does the organisation ensure that each programme and/or project in its portfolio is run with its own processes and procedures to a minimum specified standard? (There may be limited consistency or co-ordination.) | Does the organisation have its own centrally controlled programme and project processes and can individual programmes and projects flex within these processes to suit the particular programmes and/or project? And does the organisation have its own portfolio management process? | Does the organisation obtain and retain specific management metrics on its whole portfolio of programmes and projects as a means of predicting future performance? Does the organisation assess its capacity to manage programmes and projects and prioritise them accordingly? | Does the organisation run continuous process improvement with proactive problem and technology management for the portfolio in order to improve its ability to depict performance over time and optimise performance?

## Slide 10: Rewrite
Rod Sowden – Lead Author

## Slide 11: The Team
Mike Acaster – OGC SRO
Alan Harpham – APMG Sponsor
Rod Sowden – Lead Author (Aspire Europe Ltd)
Steve Clarke – Author (Onemind Management Ltd)
David Stuart Hinley – Author (Enodatum Ltd)
Paul Faulkner – Project Manager (APMG)

## Slide 12: Objectives & Scope
Restructure the model to improve accessibility and usability
Align the content of the model with the refreshed MSP, M_o_R, OGC Gateway and revised portfolio management guidance
Where appropriate align the content of the model with the emerging OGC procurement guidance
Develop a new introduction and revise supporting guidance on the use of the model and the self assessment questionnaire
The new standard should be able to be used thematically i.e. to establish the maturity of the organisation's processes such as business case, planning, reporting and so on.
A model covering portfolio, programme or project management maturity that can also deal with the component themes individually
An initial self-assessment questionnaire that can be downloaded via the internet
Consistent with original, i.e, investments in assessments will not be lost

## Slide 13: P3M3
3 models which may be viewed independently
  Project
  Programme
  Portfolio
5 levels of maturity – 5 being the highest
7 perspectives which group together a range of key characteristics
Attributes that describe the characteristics at each intercept in the
model
5 common attributes – themes that are common in each
perspective and can be found at each level

## Slide 14
 | Mgt Control | Benefits Mgt | Risk Mgt | Finance Mgt | Org Improve | Org Governance | Res Mgt
Level 5 Optimised |  |  |  |  |  |  | 
Level 4 Managed |  |  |  |  |  |  | 
Level 3 Defined |  |  |  |  |  |  | 
Level 2 Repeatable |  |  |  |  |  |  | 
Level 1 Recognised |  |  |  |  |  |  | 
3 x 35 x Intercepts
5-15 Attributes per model
Common Attributes
  Plans
  Capability
  Information
  Stakeholders
  Quality

## Slide 15: How they integrate and overlap
PjM3
PgM3
PfM3
Still evolving – models need to stand alone as well as interact

## Slide 16
Level 1 – Recognition undocumented, basic vocabulary (not necessarily aligned or consistent), no guidelines and supporting documentation. Any system is ad-hoc and uncontrolled.
Level 2 – Repeatable Locally evolved, acknowledged approach, templates, ad-hoc training, islands of expertise, initiatives delivered in isolation, minimal evidence of continual improvement, simple activity based plans, focus may be on start up and initial documentation, evidence of heroes, weak inter working
Level 3 – Defined Organisational wide consistency, process ownership, standards in place (e.g roles and responsibilities), processes defined with inputs and outputs, central control group, consistent use of tools, guidelines on how to do it, system framework, governance clearly defined, capable staff, configuration system, evidence of Subject Matter Experts, good communications and collaboration, strategic planning links, perceptive approach to management, flexing
Level 4 – Managed Integration with Corporate governance and functions, accurate information, statistical analysis, competent & qualified staff, assurance in place, business capacity management, exec board level ownership, mentors, process management, strategic planning alignment, approaches reviewed, consistent behaviour, quantitative approach to management, collaboration, adapting
Level 5 - Optimised Start, end, route, process optimising, business process ownership, integrated with strategic direction, lessons learned being applied, continual improvement, common good for the organisation, seamless and automatic, sustained, value based behaviour, evidence based management, innovation
The 5 Levels
Notes: Maturity levels are process and quality based

## Slide 17: The 7 perspectives
Management Control | Lifecycle, stages, gates, tranches, controls, Vision, Blueprint, Outcomes, Business Strategy, Issue management , Configuration management, change control, progress reporting, definition and design,
Benefits Management | Requirements, define, tracking, ownership, plan, transition
Finance Management | Costs, Business Case, approvals, tracking,
Risk Management | Types, breadth, structure, process, rigor, techniques, interventions, opportunities and threats
Organisation Improvement | Functional, change management, business performance management, stakeholder engagement, analysis, Communications, consultation and involvement in requirements, idea and proposition management
Organisation Governance | Leadership, Direction, Alignment, stakeholder representation, senior management active engagement and ownership, balance of authority between functional and PPM Roles, reporting lines, assurance, legislative and policy compliance (FOI, H&S), info management controls
Resources | Capacity, types, procurement, suppliers, skills and experience, control, allocation and deployment

## Slide 18
Planning effectively | Assesses the availability, use and value of the plans that exists for each perspective, levels of sophistication in their development and ownership
Stakeholder involvement | Assesses how integrated are stakeholders into the design and decision making process and the quality and sophistication of the communications processes deployed in each Perspective
Information & Configuration Management | Assesses the quality and accuracy of the information being used for decision making, how this information is stored and catalogued
Quality | Assesses how effective and valuable the process of review, auditing and assurance are to the organisation, and how these are managed and exploited
Capability building | Assesses how the organisation develops the internal resources to increase their capability and potential over time
The 5 Common Attributes

## Slide 19: Each Perspective at each Level
Description
Level of maturity expected for the perspective
Attributes
What characteristics, behaviours, systems etc would we expect to be in place to prove this maturity
Context
Short paragraph
5-15 bullets would be the norm
Inter relationships with other perspectives and levels
Purpose and justification of why this is important

## Slide 20: How it might look
 | Mgt Control | Benefits Mgt | Risk Mgt | Finance Mgt | Org Improve | Org Gov | Res Mgt
L 5 |  |  |  |  |  |  | 
L 4 |  |  |  |  |  |  | 
L 3 |  |  |  |  |  |  | 
L 2 |  |  |  |  |  |  | 
L 1 |  |  |  |  |  |  | 

## Slide 21
Any Questions:

## Slide 22: Finally

## Slide 23: Best Practice User Group™ aims to be the official user group of choice for programmes, projects and risks. Our mission: To help users adopt, use, share and shape the application of OGC PPM Products
www.usergroup.org.uk
0845 0548038
admin@usergroup.org.uk
Notes: 23